## Slide 1: WHITEBOARD CONTENT DIGITALIZER
BASIM SHEBIN K P
MES24MCA-2010
Department of Computer Applications
MES College of Engineering, Kuttippuram
20-08-2025

## Slide 2: PRODUCT OWNER BALACHANDRAN K P ASSOCIATE PROFESSOR DEPARTMENT OF COMPUTER APPLICATIONS MES COLLEGE OF ENGINEERING, KUTTIPPURAM

## Slide 3: TABLE OF CONTENTS
Introduction
Objective
Existing System
Proposed System
Motivation
Functionalities
Module Description
Developing Environment
Sprint Backlog
Product Backlog
User Story
Project Plans
Methodologies

## Slide 4: WHITEBOARD CONTENT DIGITALIZER
Users take a photo of a whiteboard and upload it to the system via a simple interface.
The system uses image enhancement, OCR (Optical Character Recognition) to convert the whiteboard content into digital text or structured notes.
The extracted content is saved in a searchable format (e.g., PDF, Word, or database) and can be shared or integrated with note-taking or collaboration tools.

## Slide 5: OBJECTIVES
Ensure that important content written on whiteboards is captured, digitized, and stored before it is erased or lost.
Convert handwritten or drawn content into editable and shareable digital formats for easy access, editing, and distribution among team members or students.

## Slide 6: EXISTING SYSTEM
• Manual note-taking during lectures or meetings.
• Capturing photos of whiteboards without any processing.
• Notes and images are unorganized and not searchable.
• No integration with modern collaboration tools

## Slide 7: PROPOSED SYSTEM
Provide a simple interface for uploading whiteboard images.
Preprocess images to remove noise and improve clarity.
Use OCR to extract text.
Convert extracted content into a PDF which can be downloaded

## Slide 8: MOTIVATIONS
Prevent the loss of important whiteboard discussions.
Save time and effort in manually writing notes.
Improve accessibility and collaboration among students and professionals.

## Slide 9: FUNCTIONALITIES
Image capture and upload through a simple interface.
Automatic image preprocessing for better clarity.
Text extraction using OCR and handwriting recognition.
Export option to PDF

## Slide 10: MODULE DESCRIPTION
Image Capture & Upload – Allows users to upload whiteboard images.
Preprocessing Module – Improves quality by removing noise and adjusting contrast.
Text Extraction – Uses OCR and handwriting recognition to extract content.
Export module – Saves content in format like PDF

## Slide 11: DEVELOPING ENVIRONMENT
Operating System: Windows/Linux
Programming Language: Python
Frontend: Tkinter or Streamlit
Libraries: Tesseract OCR, NumPy, pandas, fpdf
IDE: VS Code / PyCharm

## Slide 12: SPRINT BACKLOG
Backlog tem | Status And Completion Date | Original Estimation in Hours | Day 1 hrs | Day 2 hrs | Day 3 hrs | Day 4 hrs | Day 5 hrs | Day 6 hrs | Day 7 hrs | Day 8 hrs | Day 9 hrs | Day 10 hrs
SPRINT1 |  |  |  |  |  |  |  |  |  |  |  | 
Rsearch OCR & preprocessing | 28/8/2025 | 4 | 1 | 1 | 1 | 1 | 0 | 0 | 0 | 0 | 0 | 0
SPRINT 2 |  |  |  |  |  |  |  |  |  |  |  | 
Implement upload & preprocessing | 4/9/2025 | 6 | 1 | 1 | 1 | 1 | 1 | 1 | 0 | 0 | 0 | 0
SPRINT 3 |  |  |  |  |  |  |  |  |  |  |  | 
Integrate OCR & export features | 15/9/2025 | 8 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 0 | 0

## Slide 13: SPRINT BACKLOG
Backlog tem | Status And Completion Date | Original Estimation in Hours | Day 1 hrs | Day 2 hrs | Day 3 hrs | Day 4 hrs | Day 5 hrs | Day 6 hrs | Day 7 hrs | Day 8 hrs | Day 9 hrs | Day 10 hrs
SPRINT 4 |  |  |  |  |  |  |  |  |  |  |  | 
export features | 20/9/2025 | 6 | 1 | 1 | 1 | 1 | 1 | 1 | 0 | 0 | 0 | 0
SPRINT 5 |  |  |  |  |  |  |  |  |  |  |  | 
UI Development | 5/10/2022 | 7 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 0 | 0 | 0
TOTAL |  | 31 | 5 | 5 | 5 | 5 | 4 | 4 | 2 | 1 |  | 

## Slide 14: PRODUCT BACKLOG
ID | NAME | PRIORITY <high/medium/low> | ESTIMATE (Hours) | STATUS <Planned/In progress/Completed>
1 | IMAGE UPLOAD | HIGH | 5 | COMPLETED
2 | PREPROCESSING | HIGH | 5 | COMPLETED
3 | OCR EXTRACTON | HIGH | 15 | COMPLETED
4 | EXPORT OPTIONS | MEDIUM | 10 | COMPLETED

## Slide 15: USER STORY
User Story ID | As a type of User | I want to <Perform some task> | So that i can <Achieve Some Goal>
1 | user | Upload image | Convert the content to a digitalized PDF
2 | user | Download PDF | Use the content for real world use

## Slide 16: PROJECT PLAN
User StoryID | Task Name | Start Date | End Date | Days | Status
1 | Sprint 1 | 06/08/2025 | 25/08/2025 | 19 | incompleted
1 | Sprint 2 | 26/08/2025 | 04/09/2025 | 9 | incompleted
1 | Sprint 3 | 05/09/2025 | 15/09/2025 | 11 | incompleted
1 | Sprint 4 | 16/09/2025 | 20/09/2025 | 5 | incompleted
1 | Sprint 5 | 21/09/2025 | 05/10/2025 | 15 | incompleted

## Slide 17: METHODOLOGIES
ARCHITECTURE

## Slide 18: METHODOLOGIES
1.input Module
Image Standardization
Using Validation Pipeline Algorithm it checks conditions for the image sequentially
  If file extension not in {jpg, jpeg, png} → reject.
  If file size not in range (50 KB – 5 MB) → reject.
  If resolution <800×600 → reject.

## Slide 19: METHODOLOGIES
2.Image preprocessing
Grayscale Conversion :
  Using Grayscale Conversion Algorithm
    Converts a color image (RGB) into a single-channel intensity image.
Noise Reduction :
  Using Median Filtering Algorithm
    Removes noise (especially salt-and-pepper noise) from the image while preserving edges.
Thresholding :
  Using Otsu’s Algorithm
    Automatically separates text (foreground) from background for OCR.

## Slide 20: METHODOLOGIES
3.Text extraction
Tesseract OCR is applied on the preprocessed image.
Extracted text is stored in plain text format.
Support for both printed and handwritten content (with some limitations).

## Slide 21: METHODOLOGIES
3.1.Optical Character Recognition (tesseract OCR)
Optical Character Recognition (OCR) is a technology that converts images of written or printed text into machine-readable digital text.
Tesseract OCR is an OCR engine (software system) that uses a combination of algorithms to perform Optical Character Recognition.

## Slide 22: METHODOLOGIES
3.2.Algorithms inside Tesseract OCR
Inside Tesseract several algorithms are used in sequence
Segmentation Algorithm:
  Connected Component Analysis (CCA)
    Identifies and labels distinct connected regions (e.g., letters or symbols) in a binary image.
Feature Extraction Algorithms:
  Zoning and Edge detection algorithms
    Zoning: Divides the image or character region into smaller zones and extracts features
    Edge Detection: Detects intensity changes in the image and highlights the outline of text strokes.

## Slide 23: METHODOLOGIES
Classification Algorithm
  LSTM Based Classifier
    Recognizes and classifies sequential data such as text and handwriting.

## Slide 24: METHODOLOGIES
4.Export Module
FPDF library in python is used save recognized text into structured PDF file
How it works:
  Creates a blank PDF document.
  Adds pages, sets fonts, and writes OCR-extracted text.
  Can embed images (e.g., processed whiteboard snapshot) along with text.

## Slide 25: THANK YOU